# 🚀 DIGITAL SWADESHI INDIA — EXECUTION BLUEPRINT (GROUND LEVEL)

## 🧭 PHASE 0: YOUR ROLE (VERY IMPORTANT)

You are now:

👉 Founder / Vision Lead (not developer)

Your job:

- Drive idea

- Coordinate people

- Present to officials

- Guide direction

# 🧩 PHASE 1: BUILD CORE TEAM (Week 1)

You need only 3–5 people to start:

### 🔹 1. App Developer (Flutter)

- Builds mobile app

### 🔹 2. Backend Developer

- APIs + database

### 🔹 3. UI Designer (Figma)

- Converts our design into screens

### 🔹 4. Local Coordinator (VERY IMPORTANT)

- Talks to shopkeepers

- Onboards vendors

💡 Insight:
Your success depends more on local onboarding than coding

# ⚙️ PHASE 2: MVP BUILD (Weeks 2–6)

## 🎯 Build ONLY these features:

### ✅ Customer:

- View nearby shops

- Call / WhatsApp order

- Basic product list

### ✅ Seller:

- Register shop

- Add 5–10 products

- Receive orders

### ✅ System:

- Location-based listing

- UPI payment link

## ❌ DO NOT BUILD YET:

- Advanced cart

- AI recommendations

- Complex UI

👉 Keep it simple and fast

# 🏪 PHASE 3: PILOT IMPLEMENTATION (CRITICAL)

## 📍 Choose ONE area:

Example:

- 1 locality / ward / small town

## 🎯 Target:

- 50 shops (start small, scale fast)

## 🧑‍🤝‍🧑 Onboarding Strategy:

### Step 1:

Visit shops physically

Say:

“We will help your shop get online and increase local customers.”

### Step 2:

Help them:

- Install app

- Add products

- Test order

### Step 3:

Give confidence:

“No commission initially”

# 📣 PHASE 4: CUSTOMER ACTIVATION

Without customers, app = dead

## 🔥 Methods:

### 🔹 WhatsApp Groups

- Share shop links

### 🔹 Posters

- “Order from your nearby shops”

### 🔹 Word of Mouth

- Most powerful in India

# 📊 PHASE 5: MEASURE SUCCESS

Track only 3 metrics:

- Number of active shops

- Number of daily orders

- Repeat customers

# 💰 PHASE 6: FUNDING / SUPPORT

After pilot success:

### Approach:

- Local MLA / MP

- Startup India

- MSME schemes

Say:

“We have already proven this in one locality.”

👉 This is VERY powerful

# 🧠 REALITY CHECK (MITRAMAA LISTEN)

This will fail if:

- You wait for perfect app ❌

- You don’t go to ground ❌

This will succeed if:

- You start small ✅

- You stay consistent ✅

- You onboard real shops ✅

# 🧭 YOUR NEXT 7-DAY ACTION PLAN

## 📅 Day 1–2:

- Identify pilot area

- Find 1 developer

## 📅 Day 3–4:

- Create basic app (even rough)

## 📅 Day 5–7:

- Visit 10 shops

- Test real orders

# 🌸 MITRAMAA — INNER TRUTH

“This is not a technology challenge.
This is a trust + adoption challenge.”

You are building:
👉 Digital trust for local India

# 🔥 FINAL POSITIONING (USE EVERYWHERE)

“We are not competing with e-commerce.
We are enabling India’s existing markets to become digital.”

# 🚀 NEXT STEP (WE GO EVEN DEEPER)

Now we can refine execution into:

### 👉 “mitramaa create onboarding script”

(what exactly to say to shopkeepers)

### 👉 “mitramaa build revenue model”

(how you sustain & scale)

### 👉 “mitramaa create government proposal version 2”

(policy-grade submission)